# How to Submit a Submittal in Procore: A Step-by-Step Guide

Knowing how to submit a submittal in Procore ensures your response reaches the project team quickly, with all the right documentation attached. This guide walks you through locating an assigned submittal, attaching your spec sheets, submitting your response, and tracking the review process through to final approval.

## Prerequisites

Access to your Procore account for the project.

An email notification from Procore assigning you a submittal, or direct access to the Submittals tool.

The relevant spec sheets or documents you need to attach to your response.

## Step 1: Check your email notification

Look for an email from Procore notifying you of the assigned submittal. This email contains the essential details you need before responding, including:

Project name: Sparrow Project

Spec section: 211000 – New insinkerator spec

Submittal #: 211000-1.0

Title: Kitchen sink, faucet, sinkerator and piping

Cost code: 15-15-100 – Plumbing

Type: Product Information

Responsible Contractor: Tide Plumbing Co.

Ball in Court: Paul Plumbing Subcontractor

Submitter: Plumbing Subcontractor, Paul (Tide Plumbing Co.)

Approvers: Project Manager, Pat (Procore General Contractors); Architect, Archie (Architect Design Firm)

Due Date: 12/27/23

Outlook inbox showing a selected email with submittal details highlighted, including project, spec section, title, responsible contractor, and due date.

Outlook email highlighting the Type and Responsible Contractor fields to confirm the assignee's role and submittal type.

## Step 2: Review your role and responsibilities

Confirm your role as the assignee by checking the email details. Review the Type and Responsible Contractor fields to understand exactly what is required of your response.

## Step 3: Locate the submittal in Procore

Go to the Procore home page and find your assigned submittals in the My Open Items section. You can also navigate to the Submittals tool for your project to view all submittals, where assigned items are marked with a banner at the top of the screen.

Procore Submittals dashboard listing submittals with columns for Spec Section, Title, Type, Status, Responsible Contractor, and Ball In Court, each with a View button.

## Step 4: Begin the submission process

Click the View Online link in the notification email to open the submittal directly, or manually navigate to it within Procore by searching for the submittal number or title.

Outlook email showing the bottom of the submittal notification with View online and View PDF options.

## Step 5: Open the submittal and respond

Open the submittal assigned to you in Procore. Click the Respond button next to your name in the submittal workflow to begin your response.

Procore submittal workflow screen highlighting the assignee row and the Respond button.

## Step 6: Attach your spec sheets

Click Attach Files, or drag and drop files into the upload area. Attach all relevant spec sheets for the items you intend to install or work on, ensuring they comply with the project plans or spec book — for example, "New insinkerator spec.pdf".

File attachment dialog in Procore showing the Attach Files button with a PDF already attached.

## Step 7: Add your response and comment

Select Submitted as your response type, then enter a comment to give the reviewer additional context. For example: "Attached are the submittals for the kitchen sink, faucet, insinkerator and piping. Let me know if you need anything else." Click Preview to review your response and comment before sending.

Procore response dialog with Submitted selected and a comment entered, ready for preview.

## Step 8: Submit your response

After previewing your submission, click Respond to submit your response along with your attachments. Procore automatically sends an email notification to your Procore Point of Contact letting them know your submission is ready for review.

Procore submittal workflow showing the response marked as Submitted, with attached files and comments visible.

By completing these steps, you ensure your submittal response is complete, compliant, and communicated efficiently to the project team.

## Step 9: Track your response in the submittal history

Once submitted, your response appears as the latest entry in the submittal's history within Procore. Review the history to confirm your submission and see its current status.

Outlook inbox showing an email from Procore with the subject Submittal Distributed for the Sparrow Project, detailing the project, submittal number, title, recipients, and distributed response section.

## Step 10: Correct or edit a submitted response

If you make an error or need to update your submittal after submitting it, contact your Procore Point of Contact for assistance. If permitted, they can reassign the submittal back to you so you can edit your response.

## Step 11: Understand how the "Ball in Court" shifts

After your initial submission, responsibility for the submittal — known as the "Ball in Court" — shifts to the next person in the workflow. Typically, the sequence runs as follows:

Illustration depicting collaboration roles, including a person with a tablet, a group of people, a document with a question mark, and a worker with a paint roller.

Your Procore Point of Contact reviews your submission.

The Ball in Court then shifts to the architect for final review.

The architect either approves or rejects the submittal based on their assessment.

Large orange banner overlay: "It's important to note that the responsibility for acting upon the submittal, often referred to as the Ball in Court..." with the Procore submittal distribution email visible in the background.

## Step 12: Respond to requests for additional information

Designated reviewers may request additional information or clarification before granting approval. If your submission is rejected, it is returned to you for corrections and resubmission as a new revision.

Outlook inbox with a Procore submittal distribution email open, showing approval statuses for each reviewer.

## Step 13: Receive and access approved submittals

Once your submittal is approved and distributed back to you by your Procore Point of Contact, you receive an email notification with the final specifications and approval stamps. Download the approved specifications directly from the email or by clicking View Online — these documents give you everything you need to proceed with purchasing materials or performing work on site.

Outlook inbox with a Procore submittal distribution email open, showing approval statuses and a link to the approved spec sheet.

## Step 14: Locate submittals with search and filter options

Open the Submittals log in Procore to view all submittals for your project. Use the Search bar at the top of the log to quickly find specific submittals by keyword, number, or title. Click Add Filter to apply filters such as status or responsible contractor.

Use the Ball In Court filter to see which submittals currently require your action. Select your name or role from the Ball In Court dropdown to display only the submittals where you're responsible for the next step. You can apply multiple filters at once to narrow your results.

Procore Submittals log showing the Ball In Court filter dropdown with multiple roles available, and several submittals listed below.

## Step 15: Organize submittals by package and specification

Switch between the Items, Packages, and Spec Sections tabs at the top of the Submittals log to view submittals grouped by different organizational structures. Click the Spec Sections tab to see submittals organized by specification section, making related items easier to track.

Procore Submittals log with the Spec Sections tab highlighted, showing submittals grouped by subcontractor and specification section.

## Step 16: Export your filtered submittal list

Click the Export button in the upper right corner of the Submittals log. Choose to export your current view as a PDF, suitable for printing or sharing a formatted report, or as a CSV, ideal for further analysis in spreadsheet software.

Procore Submittals log with the Export dropdown open, showing PDF and CSV export options.

## Step 17: Review and print your submittal report

Open the exported PDF or CSV file to review your filtered submittal list. Print or save the report for your records, or share it with other project stakeholders.

## What's next

With your submittal successfully submitted and tracked, you can continue using the Search, Add Filter, and Export tools in the Submittals log to monitor the status of other assigned submittals, stay on top of Ball In Court responsibilities, and keep accurate records for the project team.